## Slide 1: The Agile Methodology
Brian Bentley
8/7/2022
SNHU TRAVEL

## Slide 2: Meet the Agile Team
Customer
Product Owner
Scrum Master
Developer
Tester

## Slide 3: Customer – Product Owner
CUSTOMER
The customer is the person or persons responsible for the projects funding.
They have needs that they are looking to fulfill
Their support is what makes or breaks the project
They are the focus of the user stories
PRODUCT OWNER
The Product Owner is the person who meets with the customer on a frequent basis
They get feedback from the customer to create user stories
Caring for the user story backlog and making sure they match what the customer is saying is crucial
They are essentially the “CEO” of the product

## Slide 4: Scrum Master - Developer
SCRUM MASTER
The Scrum Master is the intermediary between the Product Owners demands and the Developers
They facilitate and set up the meetings for the team
They provide a leadership role to make sure the meetings flow correctly
They prune the backlog as well
DEVELOPER
The workhorses of the team
Without developers there would be no product for the customer
They are the ones who execute the user stories to ensure their completion
Developers also provide feedback on what is necessary and realistic for the product

## Slide 5: Tester
TESTER
The tester create test cases that come from the user stories
The tester executes the test cases to ensure the product fits the customers vision
The test cases are also a backlog that the tester must work on

## Slide 6: Agile Development Phases
1. Plan
2. Design
3. Develop
4. Test
5. Deploy
6. Review

## Slide 7: Agile Development Phases
PLAN
Sit down and come up with a plan.
Meet with the customer and start writing out the initial user test stories.
Create an idea of how the Agile meetings are going to be set up.
Play a planning game in order to gauge the project complexity.
DESIGN
Start setting up the initial Scrum meetings with the team.
Create a development team based on an estimated complexity of the project.
Set up the workspace for the team.
Start pruning the backlog and ensuring the user stories are in the correct order.
DEVELOP
Begin assigning user stories to the Development team.
Developers should begin processing the user stories in as timely a manner as possible.
This is where the brunt of the work will take place.

## Slide 8: Agile Development Phases
TEST
The tester begins setting up test cases in their backlog.
They will be expected to move through the program and reference the test cases.
Give feedback to the team regarding the completion of the project based on successful test results.
DEPLOY
Here the product is deployed to the “world” or the customer.
The customer gives feedback on the user stories.
The Customers feedback here can be further used to create new user stories for the next development cycle.
The team will be able to gauge customer satisfaction with the project.
REVIEW
The team will gather and review whether or not the product is complete.
The customer will also review the product completion.
Here it will be decided what the next project will be (if any).
Team can use feedback as a way to learn for future development cycles.

## Slide 9: Waterfall vs Agile
Waterfall
A cascading style of software development
Mainly focused on completing a large project and handing it over to the customer at the end of production
If customer is unsatisfied with product, can lead to massive delays and budget overshoots
Massive lead time in plan and design
Agile
Quick turnaround for the product
Continuous user feedback ensures product will actually be used
Direction of project can be changed relatively quickly with minimal losses
Quick task delegation based on user feedback, leads to better design

## Slide 10: Final Thoughts
When deciding which process to use, one must consider the needs and wants of the customer. If the product is something the requires quick turn around, the better methodology is Agile. Agile allows a product to get rolled out the door rather quickly compared to the traditional method of Software Development. The waterfall style of development is probably preferred for very large, very massive products with some companies. The reason for this being that any project which is cutting edge will have to spend a long amount of time in the design and development phase regardless. Agile may be less useful when there isn’t exactly a defined user at the end of the day.

## Slide 11: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley ; Sons.